AIOps Self-Healing Platform

Strategy, Architecture & Implementation Framework

Prepared by: AIOps Lead Engineer

Organization: Financial Institution (Confidential)

Platform: GCP | GKE | Vertex AI | Terraform | GitHub Actions

Version: 1.0 | Classification: Internal Confidential

2025

# 1. Executive Summary

This document presents the complete strategy, architecture, phased roadmap, and implementation framework for an AIOps Self-Healing Platform built on Google Cloud Platform (GCP). The platform is designed to autonomously monitor, detect, analyse, and remediate issues across containerised applications with minimal human intervention.

The primary objective is to enable a single engineer to manage 100+ applications by delegating routine operational tasks to AI-powered automation. The system uses Vertex AI (Gemini) as its intelligence engine, integrated with GCP-native observability tooling, ServiceNow for incident management, and GitHub Actions for automated remediation pipelines.

## 1.1 Strategic Goals

- Reduce Mean Time to Detect (MTTD) from hours to seconds

- Reduce Mean Time to Resolve (MTTR) for low-critical incidents to under 5 minutes

- Eliminate manual L1/L2 intervention for 60-70% of incidents by Phase 3

- Provide a fully auditable, compliance-grade action log for every AI decision

- Deliver as a reusable, team-agnostic workflow template for all application teams

## 1.2 Pilot Application

The framework will first be deployed against the internal AI-based Chatbot application running on GKE with 5-10 microservices. This pilot will validate all platform components before enterprise-wide rollout.

## 1.3 Key Technology Decisions

| Domain | Technology Choice |
| --- | --- |
| Source Control | GitHub (Team Repositories) |
| CI/CD | GitHub Actions + GCP Self-Hosted Runners |
| IaC | Terraform (Custom Modules, GCP) |
| Container Platform | Google Kubernetes Engine (GKE) |
| AI / Intelligence Engine | Vertex AI — Gemini Models |
| Observability | GCP Cloud Monitoring + Cloud Logging + Cloud Trace |
| Incident Management | ServiceNow (ITSM) |
| Notifications / Approval | Email (with Approval Links) |
| Environments | Multi-region ¦ Non-Prod (Dev/UAT/Staging) + Production |

# 2. Platform Architecture — 6-Layer Model

The AIOps platform is organized into six distinct functional layers. Each layer has a clear responsibility, set of GCP services, and defined integration points. Together, they form a complete autonomous operations loop from data ingestion to compliance audit.

| # | Layer | Purpose | GCP / Tools |
| --- | --- | --- | --- |
| L1 | INGEST | Collect metrics, logs, traces from all GKE workloads, databases, and GCP services in real time | Cloud Monitoring, Cloud Logging, Cloud Trace, Pub/Sub |
| L2 | OBSERVE | Baseline metrics, detect anomalies, trigger alerts and route events to the AI engine | Cloud Monitoring Alerting, Uptime Checks, Metric Thresholds, Log-based Metrics |
| L3 | ANALYSE | AI-powered Root Cause Analysis (RCA), severity classification, and remediation recommendation | Vertex AI (Gemini), Cloud Functions, Runbook embeddings from Confluence |
| L4 | DECIDE | Classify severity (Low/Medium/High), determine auto-remediate vs human-approval workflow path | Vertex AI Decision Engine, Custom Severity Rules, Policy-as-Code |
| L5 | ACT | Execute automated remediation OR send email approval request with 1-click approve/reject for human-in-the-loop | GitHub Actions Workflows, GKE API, Cloud Run (Remediation Engine), Email Approval Service |
| L6 | AUDIT | Log every AI decision, action taken, approval, and outcome. Create and manage ServiceNow tickets. Full compliance trail | Cloud Audit Logs, BigQuery (Audit Data Warehouse), ServiceNow API, Cloud Storage (Archive) |

## 2.1 Architecture Flow Diagram (Textual Representation)

The following describes the end-to-end event flow through all six layers:

GKE Workloads / Cloud SQL / GCS / Microservices ¦ (metrics, logs, traces - every 30s) v [L1 INGEST] Cloud Monitoring + Cloud Logging + Pub/Sub ¦ (structured events stream) v [L2 OBSERVE] Alerting Policies + Anomaly Detection + Log Metrics ¦ (alert event with context payload) v [L3 ANALYSE] Vertex AI (Gemini) — RCA + Confluence Runbook RAG ¦ (severity + recommended action + confidence score) v [L4 DECIDE] Severity Router: LOW --> Auto ¦ MED/HIGH --> Human / \ AUTO EMAIL APPROVAL (Approve/Reject link) \ / [L5 ACT] GitHub Actions Remediation Workflow (GKE API) ¦ (action: rollback ¦ restart ¦ scale ¦ fix) v [L6 AUDIT] BigQuery + ServiceNow + Cloud Audit Logs + Archival

# 3. Phased Implementation Roadmap

The platform is delivered in three phases. Each phase builds on the previous, with clear entry and exit criteria, deliverables, and success metrics.

## Phase 1 — Foundation & Observability (Weeks 1–6)

Goal: Establish the full observability stack, instrument the pilot chatbot application, and validate alert routing and ServiceNow integration. No AI remediation yet — this phase is about building the reliable data foundation.

| Work Item | Detail |
| --- | --- |
| 1.1 GKE Instrumentation | Enable Workload Identity, Cloud Monitoring agent, structured JSON logging on all 5-10 pilot microservices |
| 1.2 Metrics Baseline | Define SLIs for CPU, Memory, Pod restart count, API latency (p50/p95/p99), error rate. Store 4-week baseline in Cloud Monitoring |
| 1.3 Log-Based Metrics | Create log-based metrics for: CrashLoopBackOff, OOMKilled, 5xx error rate spike, DB connection timeout patterns |
| 1.4 Alerting Policies | Build 15+ GCP Monitoring alerting policies covering all 6 Phase 1 issue types. Route all alerts to Pub/Sub topic (aiops-events) |
| 1.5 ServiceNow Integration | Build Cloud Function triggered by Pub/Sub that auto-creates ServiceNow incident tickets. Map severity fields. Low critical: auto-create, human closes |
| 1.6 Terraform Modules | Create reusable Terraform modules: mod-gke-monitoring, mod-alerting-policies, mod-pubsub-aiops, mod-servicenow-integration |
| 1.7 GitHub Actions Pipeline | Build base CI/CD workflow with GCP runner integration, SonarQube gate, and Terraform plan/apply. Add aiops-deploy workflow stub for remediation |
| 1.8 Dashboard | Build Cloud Monitoring custom dashboard: pod health, error rates, latency, resource utilisation, incident count per service |

Phase 1 Exit Criteria: 100% of pilot microservices emit structured logs and metrics. All 6 issue types have active alerting policies. ServiceNow ticket auto-creation is working end-to-end. Terraform modules are reviewed and merged.

## Phase 2 — AI Intelligence & Auto-Remediation (Weeks 7–14)

Goal: Deploy Vertex AI (Gemini) as the RCA and decision engine. Implement human-in-the-loop approval flow via email. Activate auto-remediation for low-critical incidents. Ingest Confluence runbooks as AI knowledge base.

| Work Item | Detail |
| --- | --- |
| 2.1 Vertex AI RCA Engine | Deploy Vertex AI Gemini model with a system prompt trained on incident patterns. Input: alert payload + recent logs + metrics. Output: RCA summary, severity score (1-10), recommended action |
| 2.2 Runbook RAG Pipeline | Scrape Confluence runbooks via API. Chunk, embed, and store in Vertex AI Vector Search. Gemini retrieves relevant runbook context during RCA for each incident type |
| 2.3 Severity Decision Engine | Policy-as-code rules to classify: Low (score 1-3) = auto-remediate, Medium (4-6) = email approval required, High (7-10) = email to L3 with full diagnostic report |
| 2.4 Email Approval Service | Cloud Run service that sends formatted email with: incident summary, RCA, proposed action, confidence score, and two buttons — Approve (triggers GH Actions) / Reject (logs reason). 30-min timeout auto-escalates. |
| 2.5 Remediation Workflows | GitHub Actions workflows for each remediation type: (a) rollback-deployment.yml (b) restart-pod.yml (c) scale-deployment.yml (d) drain-node.yml. Each requires audit payload. |
| 2.6 Audit & Compliance Layer | Every AI decision, action, approval, and outcome written to BigQuery aiops_audit table with: timestamp, incident_id, ai_confidence, action_taken, approved_by, outcome, duration_ms |
| 2.7 Feedback Loop | Engineer rejection reason captured and fed back to Vertex AI fine-tuning pipeline. Wrong RCA patterns labelled and used to improve model accuracy over time. |

Phase 2 Exit Criteria: Vertex AI RCA achieves >80% accuracy on test incident set. At least 3 remediation workflows live in production. Auto-remediation resolves low-critical incidents within 5 minutes. Audit log is queryable in BigQuery.

## Phase 3 — Scale, Self-Service & Enterprise Rollout (Weeks 15–24)

Goal: Package the entire platform as a self-service workflow template. Onboard all application teams. Expand AI capabilities to predictive alerting and capacity forecasting.

| Work Item | Detail |
| --- | --- |
| 3.1 Reusable Workflow Template | Package as a GitHub Actions reusable workflow (.github/workflows/aiops-bootstrap.yml). Teams run one workflow to onboard — it creates monitoring, alerts, and remediation pipelines automatically via Terraform |
| 3.2 Multi-App Onboarding | Onboard 10-15 additional applications to the platform. Each team fills an aiops-config.yml with their service names, severity thresholds, and runbook links |
| 3.3 Predictive Alerting | Train Vertex AI time-series model on 60+ days of metrics data. Alert before incidents occur (e.g., memory trend will hit OOM in 2 hours). Proactive scale-up actions. |
| 3.4 AIOps Command Centre | Central Looker Studio / Cloud Monitoring dashboard showing: all onboarded apps, live incident status, auto-remediation rate, MTTD, MTTR, AI accuracy, audit summary per team |
| 3.5 SLA Reporting | Automated weekly BigQuery report → email to management: incidents detected, auto-resolved, human-escalated, average MTTR, AI confidence trend, compliance audit summary |
| 3.6 Cost Optimisation AI | Vertex AI model recommends GKE node pool sizing, right-sizing underutilised pods, and idle resource cleanup. Potential 20-30% GCP cost reduction. |

Phase 3 Exit Criteria: Platform managing 15+ applications. Auto-remediation rate >65% for low-critical incidents. 1 engineer fully capable of managing all onboarded apps. Compliance audit dashboards reviewed and signed off.

# 4. Jira Epics & Stories

## EPIC-01: Observability Foundation

Phase: 1 | Priority: Critical | Sprint: 1-3

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-001 | Enable Cloud Monitoring and structured logging on all GKE microservices | 5 | Sprint 1 |
| AIOPS-002 | Define and baseline SLIs: CPU, Memory, Latency (p95), Error Rate, Pod restarts | 3 | Sprint 1 |
| AIOPS-003 | Create log-based metrics for CrashLoopBackOff and OOMKilled events | 3 | Sprint 1 |
| AIOPS-004 | Build Cloud Monitoring alerting policies for all 6 Phase 1 issue types | 5 | Sprint 2 |
| AIOPS-005 | Create Pub/Sub topic (aiops-events) and configure alert notification channels | 2 | Sprint 2 |
| AIOPS-006 | Build custom Cloud Monitoring dashboard for pilot application (10+ charts) | 3 | Sprint 3 |

## EPIC-02: ServiceNow & Incident Management Integration

Phase: 1 | Priority: Critical | Sprint: 2-3

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-007 | Build Cloud Function to auto-create ServiceNow incident from Pub/Sub alert event | 8 | Sprint 2 |
| AIOPS-008 | Map GCP alert severity to ServiceNow impact/urgency fields (P1-P4 alignment) | 3 | Sprint 2 |
| AIOPS-009 | Test end-to-end: alert fires in GCP -> ServiceNow ticket auto-created with full context | 3 | Sprint 3 |
| AIOPS-010 | Implement ServiceNow ticket auto-update when AI remediation completes or fails | 5 | Sprint 3 |

## EPIC-03: Terraform Infrastructure-as-Code

Phase: 1-2 | Priority: High | Sprint: 1-4

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-011 | Create Terraform module: mod-gke-monitoring (dashboards, uptime checks, metric descriptors) | 5 | Sprint 1 |
| AIOPS-012 | Create Terraform module: mod-alerting-policies (all 6 issue type policies, Pub/Sub routing) | 5 | Sprint 2 |
| AIOPS-013 | Create Terraform module: mod-pubsub-aiops (topics, subscriptions, Cloud Function triggers) | 3 | Sprint 2 |
| AIOPS-014 | Create Terraform module: mod-vertex-aiops (Vertex AI endpoint, service account, IAM) | 8 | Sprint 4 |
| AIOPS-015 | Create Terraform module: mod-bigquery-audit (dataset, audit table schema, IAM, retention policy) | 3 | Sprint 4 |

## EPIC-04: Vertex AI RCA & Decision Engine

Phase: 2 | Priority: Critical | Sprint: 4-6

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-016 | Design Vertex AI Gemini system prompt for incident RCA with structured JSON output schema | 5 | Sprint 4 |
| AIOPS-017 | Build Confluence runbook scraper, chunker, and Vertex AI Vector Search ingestion pipeline | 8 | Sprint 4 |
| AIOPS-018 | Implement RCA Cloud Function: receives alert -> queries Gemini + Vector Search -> returns severity, action, confidence | 13 | Sprint 5 |
| AIOPS-019 | Build severity decision router: Low (<= 3) auto-remediate, Medium (4-6) email approval, High (7+) escalate | 5 | Sprint 5 |
| AIOPS-020 | Test and validate AI RCA accuracy against 20 historical incidents from Confluence/ServiceNow | 8 | Sprint 6 |

## EPIC-05: Auto-Remediation Workflows

Phase: 2 | Priority: Critical | Sprint: 5-7

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-021 | Build GitHub Actions workflow: rollback-deployment.yml (GKE rollout undo with pre/post health check) | 8 | Sprint 5 |
| AIOPS-022 | Build GitHub Actions workflow: restart-pod.yml (targeted pod deletion with restart verification) | 5 | Sprint 5 |
| AIOPS-023 | Build GitHub Actions workflow: scale-deployment.yml (HPA adjustment, node pool scaling) | 5 | Sprint 6 |
| AIOPS-024 | Build email approval service (Cloud Run): format email with RCA, action, confidence, approve/reject links | 13 | Sprint 6 |
| AIOPS-025 | Implement 30-min approval timeout: auto-escalate to L3 if no response | 3 | Sprint 7 |
| AIOPS-026 | End-to-end testing: simulate all 6 incident types through full pipeline in Non-Prod environment | 8 | Sprint 7 |

## EPIC-06: Compliance, Audit & Security

Phase: 2 | Priority: Critical (Financial Institution Requirement) | Sprint: 4-8

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-027 | Design BigQuery aiops_audit schema: incident_id, timestamp, service, ai_rca, severity, action, approved_by, outcome, duration_ms | 3 | Sprint 4 |
| AIOPS-028 | Implement audit write on every AI decision: pre-action, post-action, approval events | 5 | Sprint 5 |
| AIOPS-029 | Configure Cloud Audit Logs to capture all GKE API calls made by AIOps service accounts | 3 | Sprint 5 |
| AIOPS-030 | Implement least-privilege IAM for AIOps service accounts: separate SA per remediation type | 5 | Sprint 5 |
| AIOPS-031 | Build BigQuery audit query views for compliance reporting (daily, weekly, monthly summaries) | 3 | Sprint 7 |
| AIOPS-032 | Archive all AI decisions and remediation logs to Cloud Storage (7-year retention policy) | 2 | Sprint 8 |

## EPIC-07: Enterprise Scale & Self-Service Onboarding

Phase: 3 | Priority: High | Sprint: 9-12

| Story ID | Story | Points | Sprint |
| --- | --- | --- | --- |
| AIOPS-033 | Design aiops-config.yml schema: service_name, gke_namespace, severity_thresholds, runbook_url, escalation_email | 3 | Sprint 9 |
| AIOPS-034 | Build aiops-bootstrap.yml reusable GitHub Actions workflow for self-service onboarding | 13 | Sprint 10 |
| AIOPS-035 | Build AIOps Command Centre dashboard (Looker Studio / Cloud Monitoring): all apps, incident stats, MTTR, AI accuracy | 8 | Sprint 11 |
| AIOPS-036 | Onboard 5 additional application teams as beta users. Collect feedback and iterate. | 5 | Sprint 12 |

# 5. Terraform Module Structure

All AIOps infrastructure is provisioned through Terraform using a modular structure. Each module is independently versioned and can be consumed by any application team. The structure follows a monorepo pattern aligned with the existing GitHub repository structure.

aiops-platform/ ├── modules/ │ ├── mod-gke-monitoring/ # GKE metrics, dashboards, uptime checks │ ├── mod-alerting-policies/ # Alert policies for all 6 issue types │ ├── mod-pubsub-aiops/ # Topics, subscriptions, CF triggers │ ├── mod-servicenow-integration/ # ServiceNow ticket creation Cloud Fn │ ├── mod-vertex-aiops/ # Vertex AI endpoint, SA, IAM, Vector Search │ ├── mod-bigquery-audit/ # Audit dataset, tables, views, retention │ ├── mod-email-approval/ # Cloud Run approval service + IAM │ └── mod-gcs-archive/ # Long-term audit log archival (7yr) ├── environments/ │ ├── dev/ # Dev environment tfvars + backend config │ ├── uat/ # UAT environment │ ├── staging/ # Staging environment │ └── production/ # Production (manual apply gate) ├── applications/ │ ├── chatbot-app/ # Pilot app AIOps config (aiops-config.yml) │ └── <team-app>/ # Template for new team onboarding ├── .github/workflows/ │ ├── tf-plan.yml # PR: terraform plan on all changed modules │ ├── tf-apply.yml # Main: terraform apply (non-prod) │ ├── tf-apply-prod.yml # Manual approval gate for production apply │ ├── aiops-bootstrap.yml # Self-service onboarding workflow │ ├── rollback-deployment.yml # Remediation: rollback │ ├── restart-pod.yml # Remediation: pod restart │ └── scale-deployment.yml # Remediation: scale up/down └── docs/ └── runbooks/ # Synced from Confluence for AI RAG pipeline

## 5.1 Service Account Strategy

Following the principle of least privilege, separate Service Accounts are created for each remediation function. This ensures that the blast radius of any compromised credential is minimised and provides a granular audit trail.

| Service Account | Permissions | Used By |
| --- | --- | --- |
| sa-aiops-observer@ | monitoring.viewer, logging.viewer, cloudtrace.user | Vertex AI RCA Engine (read only) |
| sa-aiops-remediator@ | container.developer (GKE), limited to specific namespaces | Rollback, Restart, Scale workflows |
| sa-aiops-auditor@ | bigquery.dataEditor (audit dataset only) | Audit write Lambda / Cloud Function |
| sa-aiops-servicenow@ | secretmanager.secretAccessor (ServiceNow credentials) | ServiceNow integration Cloud Function |
| sa-aiops-vertexai@ | aiplatform.user, storage.objectViewer (runbooks bucket) | Vertex AI inference calls |

# 6. GitHub Actions Workflow Design

All AIOps automation is orchestrated through GitHub Actions using GCP self-hosted runners. There are two categories of workflows: Platform Infrastructure workflows (Terraform) and Remediation Execution workflows.

## 6.1 AIOps Event Processing Pipeline

This is the core workflow triggered when an alert fires. It is the orchestration hub of the entire platform.

# .github/workflows/aiops-event-processor.yml on: repository_dispatch: types: [aiops-alert-received] jobs: process-alert: runs-on: [self-hosted, gcp-runner] steps: - name: Authenticate to GCP (Workload Identity) - name: Fetch incident context (logs + metrics) - name: Call Vertex AI RCA Engine - name: Evaluate severity score - name: Route -> AUTO or EMAIL_APPROVAL - name: Write to BigQuery audit log - name: Update ServiceNow ticket with RCA + action

## 6.2 Remediation Workflow Pattern

Every remediation workflow follows the same secure pattern: pre-check, execute, post-verify, audit write. This ensures consistency and compliance across all action types.

| Step | Stage | Detail |
| --- | --- | --- |
| 1 | Pre-Flight Check | Verify cluster connectivity, check pod/deployment exists, confirm environment (never run prod without gate) |
| 2 | Take Snapshot | Record current state: deployment revision, pod count, resource limits. Store in workflow artifact for rollback-of-rollback if needed |
| 3 | Execute Action | Run the specific remediation: kubectl rollout undo ¦ kubectl delete pod ¦ kubectl scale. Use SA with minimal permissions |
| 4 | Health Verify | Wait for pod ready state. Run HTTP health check against service endpoint. Verify error rate returns to baseline within 3 minutes |
| 5 | Audit Write | Write complete action record to BigQuery: before-state, action-taken, after-state, outcome (SUCCESS/FAILED), duration_ms |
| 6 | ServiceNow Update | Update ServiceNow ticket: add work notes with outcome. For Low severity: keep open for human to close. For Med/High: update with outcome and recommended next steps |

# 7. Compliance & Audit Framework

As a financial institution, every automated action taken by the AIOps platform must be fully auditable, traceable, and reviewable. The audit framework is designed to satisfy internal and external regulatory requirements.

## 7.1 BigQuery Audit Table Schema

| Column | Type | Description |
| --- | --- | --- |
| incident_id | STRING | Unique identifier (UUID) for each incident. Links to ServiceNow ticket |
| event_timestamp | TIMESTAMP | UTC timestamp when the alert was first detected |
| action_timestamp | TIMESTAMP | UTC timestamp when remediation action was executed |
| application_name | STRING | Name of the affected GKE service/microservice |
| gcp_project_id | STRING | GCP project where the incident occurred |
| gcp_region | STRING | GCP region (multi-region aware) |
| incident_type | STRING | Enum: POD_CRASH, HIGH_CPU, DEPLOYMENT_FAILURE, HIGH_LATENCY, DB_CONN_FAIL, LOG_ANOMALY |
| severity_score | INTEGER | AI-assigned score 1-10. 1-3=Low, 4-6=Medium, 7-10=High |
| ai_rca_summary | STRING | Gemini-generated root cause analysis (max 500 chars) |
| ai_confidence_pct | FLOAT | Model confidence score for the RCA (0.0 to 1.0) |
| action_taken | STRING | Enum: ROLLBACK, POD_RESTART, SCALE_UP, ESCALATED, NO_ACTION |
| approved_by | STRING | Email of approving engineer (NULL if auto-remediated) |
| approval_method | STRING | AUTO ¦ EMAIL_APPROVAL ¦ ESCALATED |
| outcome | STRING | SUCCESS ¦ FAILED ¦ PARTIAL ¦ TIMEOUT |
| servicenow_ticket_id | STRING | ServiceNow INC ticket number for cross-referencing |
| remediation_duration_ms | INTEGER | Time from action start to health verification (milliseconds) |
| github_run_id | STRING | GitHub Actions run ID for full workflow log traceability |

## 7.2 Compliance Controls Summary

| Control | Mechanism | Requirement Addressed |
| --- | --- | --- |
| Full Action Audit Trail | BigQuery aiops_audit table | Every AI decision and action permanently logged and queryable |
| Human Approval for Med/High | Email Approval Service | No automated action on significant incidents without engineer sign-off |
| Least-Privilege SA | 5 separate GCP Service Accounts | Principle of least privilege; limited blast radius |
| Immutable Log Archive | Cloud Storage (WORM policy) | 7-year retention of all audit records per financial regulations |
| GCP Audit Logs | Cloud Audit Logs (Admin + Data) | All GKE API calls by AIOps SAs are independently logged by GCP |
| Change Traceability | GitHub Actions Run ID in audit | Every remediation links to full GitHub Actions workflow log |
| AI Transparency | RCA + confidence score logged | AI reasoning is always recorded; not a black box |

# 8. Success Metrics & KPIs

The following KPIs will be tracked monthly via the AIOps Command Centre dashboard to measure platform effectiveness and continuously improve the system.

| KPI | Phase 1 Target | Phase 3 Target | Measurement Source |
| --- | --- | --- | --- |
| Mean Time to Detect (MTTD) | < 2 minutes | < 30 seconds | Cloud Monitoring alert fire time |
| Mean Time to Resolve (MTTR) - Low | < 15 minutes | < 5 minutes | BigQuery audit: event to outcome |
| Auto-Remediation Rate | N/A (Phase 1) | > 65% | BigQuery: AUTO actions / total |
| AI RCA Accuracy | N/A | > 85% | Engineer feedback on approval emails |
| False Positive Alert Rate | < 20% | < 5% | Rejected approvals + manual close rate |
| Apps Under Management | 1 (pilot) | > 15 | AIOps config registry |
| Human Intervention Rate | Baseline capture | < 35% of incidents | BigQuery: ESCALATED / total |
| Compliance Audit Pass Rate | 100% | 100% | BigQuery audit completeness check |

## 8.1 Next Immediate Steps

To begin execution on this framework, the following actions should be taken in the first 2 weeks:

- Create GitHub repository: aiops-platform with branch protection rules and GCP runner configuration

- Set up GCP projects for Dev/UAT/Staging/Prod AIOps resources and enable required APIs

- Run aiops-sprint-0: instrument the pilot chatbot GKE namespace with Cloud Monitoring and Cloud Logging

- Book a 1-hour session with the L1/L2 team to identify and prioritise the top 20 Confluence runbooks for AI ingestion

- Create Jira board: AIOps Platform with all 36 stories from this document imported as tickets

- Schedule bi-weekly AIOps platform reviews to track KPIs and iterate on AI model performance

This framework is designed to evolve. The pilot will surface implementation learnings that refine both the Terraform modules and the AI model prompts before enterprise rollout.

Document Classification: Internal Confidential | AIOps Platform v1.0 | 2025